# ImpactMap AI: Team Work Division, Yagi

Version 1.0 · Built on Functional Documentation v0.2 · Dagim (tech lead and backend lead), Anon (frontend lead), Yagi (support developer) · Written Friday October 23, 2026 · Submission deadline Wednesday October 28, 2026 · This copy for Yagi: Part C (common), Part Y (Yagi, with the tester instructions in Part T) and Part S (schedule)

## How to use this document

This is your personal copy of the team work division. It contains Part C (common), Part Y (Yagi, with the tester instructions in Part T) and Part S (schedule). The other two team members have their own copies with the same Part C and Part S, so the common rules, contracts and schedule are identical for all three of you. Read Part C completely today, then your own part, then Part S. Where the text mentions another person's part, that part is in their copy; ask them for it if you need to see it, and skim it once so you know what they are waiting for from you.

- Part C: common rules, repository structure, shared naming contracts, API contract, Git rules, configuration, progress files.

- Part Y: Yagi (four small, fully explained tasks) and the testers.

- Part S: day-by-day schedule, the cut-line, final checklists.

How tasks are written, and why

- MANUAL blocks are things a person must do by hand: accounts, tokens, console clicks, installs, downloads. They are written step by step with current information. Do these yourself and follow the steps in order. Do not ask a different AI for these steps, because it will not know our setup.

- BUILD SPEC blocks describe what a code file or screen must do, with exact names and contracts. These are meant to be given to an AI coding assistant together with the context packet in section C8, in small pieces, one file at a time. The spec and contracts are the protection against two people's code not fitting together.

- CODE blocks are exact code or commands, used where a mistake would break another person's work or where precision matters (hashing, contracts, infrastructure roles).

- [checked] means the fact was confirmed on October 23 against current documentation. [verify] means confirm it at that step and write down what you saw.

- Never paste a secret (AWS keys, bot tokens, passwords) into an AI chat, a chat group, an issue, or the repository.

Where this document refines v0.2 (on purpose, so nobody is surprised)

| # | v0.2 said | This document does | Reason |
| --- | --- | --- | --- |
| 1 | Lambda arm64 | Lambda x86_64 | Building arm64 container images on common laptops and the default CI runner needs emulation; x86_64 is free of that risk and costs nothing extra inside the free allowance. |
| 2 | Web build knows the API URL | The web app reads a runtime file /config.json | The API and CDN addresses only exist after deployment; a runtime file avoids a build-order problem. |
| 3 | One SegmentRisk list | A compact columnar segments file plus a separate segment explain endpoint | 30,000 segments with reasons would be a very large response. |
| 4 | ECR repository in the Data stack | CDK's own asset repository | Less to build; same result. Cleanup is documented. |
| 5 | Reserved concurrency on every function | Reserved concurrency only if the account quota allows it; API throttling always | New accounts can have a low concurrency quota that blocks reserved concurrency [verify in section D2]. |
| 6 | Team gets IAM access | Only Dagim has AWS access; Anon and Yagi deploy through CI | Least privilege, and fewer accounts to protect. |
| 7 | Region not chosen | eu-central-1 (Frankfurt) | Close to Ethiopia among regions that work without opt-in. Fallback eu-west-1. |

Timeline reality. Today is October 23. The hard deadline is October 28, so there are five working days including today (23, 24, 25, 26, 27) and the 28th is buffer. Part S converts that into hours. The Day-1 work of the 22nd is finished first thing this morning.

# PART C. COMMON SECTION (everyone)

## C1. Team work division overview

| Member | Role | Owns | Depends on | Share of work |
| --- | --- | --- | --- | --- |
| Dagim | Tech lead and backend lead | Repo and contracts, AWS account, infrastructure code, CI/CD, data pipeline, labels, ML model and evaluation, graph engine, API, worker, observability, load test, teardown, README technical sections, architecture diagram | Nobody for the first deliverable; the labels depend on the data gate | About 55 percent |
| Anon | Frontend lead | Web application (map, scenario panel, results, compare, drawers, cascade, evidence panel), typed API client, mock server, basemap extract, translation-ready UI, web tests, phone performance, demo flow and video | Dagim's contracts and fake API (today), real API (Oct 25), evidence JSON (Oct 26) | About 35 percent |
| Yagi | Support developer | Four small tasks (Part Y): data catalog, glossary and About text, facility classification sheet, tester operations | Dagim's source list (today), facility export (Oct 24), Anon's component for static pages (Oct 26) | About 10 percent |
| Testers | Product testers | Scripted rounds, data spot checks, demo audience | A live URL | n/a |

FIRST ACTION TODAY: one 60-minute screen-share session with all three. Dagim shares the screen. Together: create the GitHub repository, add the skeleton folders from C2, add CONTRACTS.md, set the Git rules from C5, and push to main. Then everyone branches off. This protects the foundation.

### C1.1 What unblocks what (critical path)

- Today by 12:00: Dagim pushes CONTRACTS.md, contracts/openapi.yaml and contracts/examples/. Anon starts from these with a mock server.

- Today by end of day: Dagim deploys the walking skeleton: a fake API behind API Gateway returning the example JSON. Anon points the app at it.

- Tomorrow, October 24: Dagim exports facilities.csv for Yagi's classification sheet.

- October 25: real model and engine are wired in. Anon switches from fake to real results without changing code, because the contract does not change.

- October 26: evidence JSON available for the evidence panel; demo scenarios precomputed.

### C1.2 Rules of engagement

- Two status lines a day in the team chat: morning (what I do today, what blocks me) and evening (what is done, what is not). One 15-minute call at a fixed time.

- A blocker is reported within one hour. Nobody waits more than two hours on another person without saying so.

- Contract changes (names, shapes, endpoints) go through Dagim only, are announced in the chat, and are added to CONTRACTS.md the same hour. Screen and component decisions belong to Anon. If you disagree, Dagim decides within ten minutes.

- Nobody edits a file owned by another person without telling them. Ownership is in C2 and in the CODEOWNERS file.

- Commit small and often, from everyone, from today. Commit history is part of the judged documentation score.

### C1.3 Definition of done (for every task)

- It works on the live URL or in the local run described in the task.

- It has at least one test or a written manual check in its MODULE file.

- CI is green on the pull request.

- The contract still matches (no renamed field).

- The MODULE file is updated and a teammate knows it is done.

## C2. Repository structure

The repository must follow this structure exactly. Names matter, because the infrastructure code, the API and the web app import by these paths. The repository is public from the first commit (the handbook requires it, and public repositories get free CI minutes) [verify the free CI minutes on our GitHub account]. That is why nothing secret may ever be committed.

impactmap/                           root of the GitHub repo
  README.md                          judges read this first (Dagim, Yagi skeleton)
  LICENSE                            MIT
  CONTRACTS.md                       copy of section C3 (single source of truth)
  Makefile                           one-word commands: make test, make lint, make deploy
  pyproject.toml                     ruff and pytest settings
  requirements-dev.txt               tools for local work
  .python-version                    3.12
  .nvmrc                             22
  .editorconfig  .gitignore  .env.example  .gitleaks.toml
  .github/
    CODEOWNERS                       who owns which folder
    pull_request_template.md
    ISSUE_TEMPLATE/                  bug.yml, confusing.yml, data-error.yml   (Yagi)
    workflows/                       ci.yml, deploy.yml, teardown.yml (manual only)
  contracts/
    openapi.yaml                     API contract (Dagim)
    examples/                        one sample JSON per shape (Dagim)
  docs/
    definitions.md                   D1 to D12 from the functional doc, frozen (Dagim)
    aws-account.md  cost.md  model-card.md  architecture.png
    data-catalog.csv                 (Yagi)      glossary.md  (Yagi)
    testing/tester-script.md         (Yagi)
    adr/                             short decision records, 0001-region.md ...
    MODULE_SETUP.md  MODULE_DATA.md  MODULE_ML.md  MODULE_ENGINE.md
    MODULE_API.md    MODULE_INFRA.md  MODULE_WEB.md  MODULE_SUPPORT.md
  data/
    README.md                        how data is built (Dagim)
    raw/  processed/                 gitignored, never committed
  pipeline/                          offline data build (Dagim)
    impactmap_pipeline/              download.py osm_graph.py facilities.py communities.py
                                     terrain.py rainfall.py labels.py tiles.py publish.py
    tests/
  ml/                                training and evaluation (Dagim)
    prepare_labels.py  train.py  evaluate.py  baselines.py  calibrate.py  export_model.py
    reports/                         evaluation outputs (small files only)
  packages/
    impactmap_core/                  shared Python package, no cloud imports (Dagim)
      pyproject.toml
      src/impactmap_core/            __init__.py (version) schemas.py scenario.py hashing.py
                                     features.py graph_io.py closure.py montecarlo.py metrics.py
                                     ranking.py explain.py whatif.py
      tests/
  services/
    api/                             FastAPI app for API Gateway (Dagim)
      app/main.py  app/routers/  app/deps.py  requirements.txt  tests/
    worker/                          container image for the heavy job (Dagim)
      Dockerfile  handler.py  requirements.txt
  infra/                             AWS CDK in Python (Dagim)
    app.py  cdk.json  requirements.txt
    stacks/                          data_stack.py web_stack.py api_stack.py config_stack.py
                                     observability_stack.py  (P1: scheduler_stack.py auth_stack.py)
  web/                               React application (Anon)
    package.json  vite.config.ts  index.html  public/config.json
    src/                             see section A1
  tests/
    integration/                     API tests against the live stack (Dagim)
    load/                            k6 scripts (Dagim)
    e2e/                             Playwright tests (Anon)
  scripts/                           smoke.sh  make_demo.py  build_all.sh (Dagim)

Who owns what (also written into .github/CODEOWNERS): Dagim owns /infra, /services, /packages, /pipeline, /ml, /contracts, /scripts, /tests/integration, /tests/load, /.github/workflows. Anon owns /web, /tests/e2e. Yagi owns /docs/data-catalog.csv, /docs/glossary.md, /docs/testing, /.github/ISSUE_TEMPLATE. Everything else is Dagim's unless stated.

## C3. Shared naming contracts

These are exact. A renamed field breaks the other person's code. They are copied into CONTRACTS.md and are the first thing to read when something does not fit.

### C3.1 Identifiers, units and formats

| Item | Format | Example and rule |
| --- | --- | --- |
| region_id | lowercase snake case | pilot_01 until the data gate tonight; then renamed once to the real area (for example awash_01); never changes after that |
| segment_id | integer, 0 or more | 18452. Assigned once by the pipeline, stable inside one data_version. In map tiles it is the numeric property segment_id. |
| facility_id | fac_ plus 5 digits | fac_00017 |
| community_id | com_ plus 5 digits | com_00231 |
| catchment_id | integer | 7 |
| job_id | UUID v4 string | 3f2a9c1e-5b7d-4e8a-9c21-7d4e5f6a8b90 |
| cache_key | 32 lowercase hex characters | built by the function in section D8, nobody else computes it |
| scenario slug | lowercase kebab case | awash-2020-replay, wet-week-heavy-storm |
| Coordinates | [longitude, latitude], WGS84 (EPSG:4326), 5 decimals | GeoJSON order. Never latitude first. |
| Time | ISO 8601 UTC string | 2026-10-25T08:30:00Z ; dates as 2026-10-25 |
| Probability | float from 0 to 1, rounded to 4 decimals | 0.2371 |
| People | integer, always an estimate | people_affected_est |
| Travel time | minutes as float, 1 decimal | 47.5 |
| Length and distance | metres as integer | length_m, snap_distance_m |
| Rainfall | millimetres as float | daily_rain_mm |
| JSON field names | snake_case everywhere | The web app uses the same names. No camelCase conversion layer. |
| Python | snake_case modules and functions, PascalCase classes |  |
| TypeScript | PascalCase component files (FacilityDrawer.tsx), camelCase variables, hooks named useXxx | field names from the API stay snake_case |

### C3.2 Enum values (exact strings)

| Name | Allowed values |
| --- | --- |
| hazard | flood, landslide |
| evidence_level | validated, limited, heuristic |
| failure_mode | independent, correlated |
| spatial.type | uniform, gradient, cell |
| storm_shape | even, front_loaded, mid_peak, back_loaded |
| wetness (antecedent class) | dry, normal, wet |
| job status | queued, running, done, failed |
| facility level | hospital, health_center, clinic |
| road_class | motorway, trunk, primary, secondary, tertiary, unclassified, residential, track, other |
| quality_flag | ok, low_road_density, long_snap, weak_source |
| layer mode (web only) | exposure, closure |
| error code | VALIDATION_ERROR, NOT_FOUND, JOB_FAILED, JOB_TIMEOUT, RATE_LIMITED, VERSION_MISMATCH, INTERNAL_ERROR |

### C3.3 Version strings

| Name | Format | Example | Set by |
| --- | --- | --- | --- |
| data_version | d + yyyymmdd + one letter | d20261025a | pipeline publish step |
| model_version | m + yyyymmdd + one letter | m20261026a | export_model.py |
| engine_version | semantic version from impactmap_core.version | 0.1.0 | package |
| app_version | short git commit | 9fa31c2 | CI |

Every API result carries the first three. A cache hit requires all three to match (section D8).

### C3.4 Storage, tables and resource names

| Resource | Exact name or key |
| --- | --- |
| Region | eu-central-1 |
| Data bucket | impactmap-data-ACCOUNTID (ACCOUNTID is the 12-digit AWS account number) |
| Web bucket | impactmap-web-ACCOUNTID |
| Public prefix in data bucket (served by CloudFront under /data/*) | data/ ; inside: data/DATA_VERSION/ for map data and evidence, data/results/CACHE_KEY/ for results, data/demo/SLUG/ for precomputed cascades, data/basemap/ for the basemap |
| Private prefix (worker and API only, never public) | private/DATA_VERSION/ for graph and feature arrays, private/models/MODEL_VERSION/ for the model |
| Jobs table | impactmap-jobs ; partition key job_id (string) ; time-to-live attribute expires_at |
| Cache table | impactmap-cache ; partition key cache_key (string) ; attributes result_prefix, versions, created_at |
| API function | impactmap-api |
| Worker function | impactmap-worker |
| API | one API Gateway HTTP API named impactmap-http, default stage, no stage prefix in URLs |
| CloudFormation stacks | ImpactMapDataStack, ImpactMapWebStack, ImpactMapApiStack, ImpactMapConfigStack, ImpactMapObsStack, plus ImpactMapCiStack (deployed by hand once, never by CI) (P1: ImpactMapSchedulerStack, ImpactMapAuthStack) |
| Tags on every resource | Project=ImpactMap, Owner=dagim |
| CloudWatch log retention | 14 days |
| GitHub OIDC deploy role | impactmap-gha-deploy |

### C3.5 API endpoints (exact paths, no trailing slash)

The API is one API Gateway HTTP API in front of the impactmap-api function. All bodies and responses are JSON. All responses carry the header x-request-id. Dagim writes contracts/openapi.yaml from this section today; Anon generates the typed client from that file.

| Method | Path | Purpose | Success | Errors |
| --- | --- | --- | --- | --- |
| GET | /health | Liveness check | 200 with status ok | none |
| GET | /meta | Versions, region, data catalog summary, limits (max days, samples) | 200 | 500 |
| GET | /regions | List of regions with bounding box | 200 | 500 |
| GET | /hazards | Hazards with evidence level and label type | 200 | 500 |
| GET | /scenarios/library | Named scenarios (manual and replay) | 200 | 500 |
| POST | /scenarios | Create and run a scenario. Cached: result is returned at once. Not cached: a job is created. | 200 (cached, Job with status done) or 202 (Job queued) | 400 VALIDATION_ERROR, 429 RATE_LIMITED |
| GET | /jobs/{job_id} | Poll a job | 200 | 404 NOT_FOUND |
| GET | /results/{cache_key} | Result summary with ranking | 200 | 404 NOT_FOUND |
| GET | /results/{cache_key}/segments | Columnar segment probabilities for painting the map | 200 | 404 NOT_FOUND |
| GET | /segments/{segment_id}/explain?cache_key=... | Reasons one segment is risky | 200 | 404 NOT_FOUND |
| GET | /facilities/{facility_id}/explain?cache_key=... | Why a facility ranks where it does, alternative route | 200 | 404 NOT_FOUND |
| POST | /whatif | Force segments open or closed on top of a finished result | 200 or 202 as POST /scenarios | 400, 404 |
| GET | /compare?a=...&b=... | Compare two finished results | 200 | 404 NOT_FOUND |
| GET | /backtests | Past events with predicted versus observed summaries | 200 | 500 |
| GET | /model-card | Model card text and key numbers | 200 | 500 |

Static files (served by CloudFront, not by the API): /config.json, /data/DATA_VERSION/meta.json, /data/DATA_VERSION/facilities.geojson, /data/DATA_VERSION/communities.geojson, /data/DATA_VERSION/tiles/roads.pmtiles, /data/DATA_VERSION/evidence/evaluation.json, /data/basemap/ethiopia.pmtiles, /data/demo/index.json and /data/demo/SLUG/step_N.json, /data/results/CACHE_KEY/summary.json and segments.json.

### C3.6 JSON shapes (field by field)

Types: str, int, float, bool, list[x], obj. A question mark means the field can be null.

Scenario (body of POST /scenarios)

| Field | Type | Rule |
| --- | --- | --- |
| hazard | str | flood (landslide only when the feature flag is on) |
| region_id | str | must exist in /regions |
| start_date | str | YYYY-MM-DD |
| daily_rain_mm | list[float] | length 1 to 10, each 0 to 400 |
| antecedent_30d_mm | float | 0 to 600 |
| spatial | obj | type plus params. uniform: no params. gradient: direction_deg 0 to 359, ratio 0.2 to 1.0. cell: center [lon, lat], radius_km 5 to 200. |
| closure_factor | float | 0.0 to 1.0, default 1.0 (assumed closure, section 1.2 of the functional doc) |
| failure_mode | str | independent (default); correlated only when the flag is on |
| n_samples | int | 50 to 500, default 200 |
| seed | int | default 42 |
| forced_closed | list[int] | segment_ids, default empty |
| forced_open | list[int] | segment_ids, default empty; must not overlap forced_closed |

Job (response of POST /scenarios, POST /whatif, GET /jobs/{job_id})

| Field | Type | Meaning |
| --- | --- | --- |
| job_id | str |  |
| status | str | queued, running, done, failed |
| cache_key | str | result identity |
| submitted_at, started_at?, finished_at? | str | ISO UTC |
| result_url? | str | set when done: path under /data/results/CACHE_KEY/ |
| error? | obj | code, message, field?, request_id |

ResultSummary (GET /results/{cache_key} and data/results/CACHE_KEY/summary.json)

| Field | Type | Meaning |
| --- | --- | --- |
| cache_key | str |  |
| versions | obj | model, data, engine strings |
| hazard, evidence_level | str | enums |
| scenario | obj | echo of the canonical Scenario |
| base_cache_key? | str | set when produced by a what-if |
| computed_at | str | ISO UTC |
| region_totals | obj | people_cut_off, people_degraded (each obj with mean, p10, p90, floats), facilities_isolated_expected (float) |
| ranking | list[FacilityImpact] | sorted by rank ascending |
| top_communities | list[CommunityImpact] | at most 50, by people affected |
| assumptions | obj | speeds_kmh by road_class, closure_factor, degraded_ratio (2.0), poor_baseline_minutes (120), failure_mode |

FacilityImpact: facility_id, name, level, p_isolation, p10, p90, people_affected_est (int), baseline_minutes?, poor_baseline_access (bool), alt_route? (obj: minutes, segment_ids), rank (int), rank_delta? (int, versus baseline ordering), snap_distance_m (int), source (str), quality_flag.

CommunityImpact: community_id, name?, people_est (int), p_cut_off, p_degraded, expected_minutes?, baseline_minutes?, poor_baseline_access (bool), snap_distance_m (int), quality_flag.

Segments (columnar) (GET /results/{cache_key}/segments): cache_key, n_total (int), sparse_threshold (float, 0.005), segment_ids (list[int]), exposure_prob (list[float]), closure_prob (list[float]). The three lists have the same length and the same order. A segment that is not listed has probability 0. This keeps the payload small and lets the map paint only what matters.

SegmentExplain: segment_id, name?, road_class, length_m, exposure_prob, closure_prob, quality_flag, top_reasons (list of obj: feature, label, contribution), where label is plain English such as Low ground next to a river.

FacilityExplain: facility_id, rank, rank_delta?, p_isolation, why (list of at most 3 obj: segment_id, lift, closure_prob, text), alt_route? (obj: minutes, segment_ids, geometry as a GeoJSON LineString with [lon, lat] coordinates), sentences (list[str], template text for the UI to show as is).

WhatIf (request): base_cache_key, forced_closed (list[int]), forced_open (list[int]). Response: Job.

Compare (response): a, b (the two cache_keys), region_totals_a, region_totals_b, people_cut_off_delta (float), rank_changes (list of obj: facility_id, rank_a, rank_b).

Error (every non-2xx response): an object with one field error, itself an object with code, message, field?, request_id.

Runtime config (/config.json): api_base_url, data_base_url, region_id, data_version, model_version, app_version, features (obj of bool: correlated_mode, landslide, forecast, accounts). The UI hides anything whose feature flag is false.

Evidence file (data/DATA_VERSION/evidence/evaluation.json), produced by ml/evaluate.py: evidence_level, label_rung (L0 to L3), n_events (int), events (list of obj: event_id, name, dates, country, source, split), metrics (obj: model, b0, b1, b2; each with pr_auc, roc_auc, brier, recall_at_precision, each as obj of mean, ci_low, ci_high), end_to_end (obj: auc, spearman, baseline_auc, baseline_spearman), limitations (list[str]), versions. Dagim commits a realistic example file on October 24 so the evidence panel can be built before the real numbers exist.

### C3.7 Environment variable names

| Name | Used by | Meaning |
| --- | --- | --- |
| AWS_REGION | api, worker, scripts | eu-central-1 |
| IMPACTMAP_DATA_BUCKET | api, worker | data bucket name |
| IMPACTMAP_JOBS_TABLE, IMPACTMAP_CACHE_TABLE | api, worker | table names |
| IMPACTMAP_WORKER_FUNCTION | api | worker function name |
| IMPACTMAP_DATA_VERSION, IMPACTMAP_MODEL_VERSION | api, worker | active versions |
| IMPACTMAP_ALLOWED_ORIGIN | api | the one browser origin allowed by CORS |
| LOG_LEVEL | all | INFO by default |
| VITE_USE_MOCKS | web (dev only) | true to use the mock server |

Secrets never go in these. They go in Parameter Store (P1), and are read at run time.

## C4. Dependency rules (what may import what)

- impactmap_core imports only the standard library, NumPy, SciPy, LightGBM and Pydantic. It never imports boto3, FastAPI, or anything that touches a network or a file path outside its arguments. This is what makes the engine testable on a laptop.

- services/api and services/worker import impactmap_core. They are the only code that talks to S3, DynamoDB and Lambda. The API never runs the engine; it only creates jobs and reads results.

- pipeline and ml import impactmap_core (especially features.py, so training and serving compute features the same way). They never import from services.

- infra imports nothing from the Python packages. It only references folders (services/worker for the image, web/dist for the site).

- web imports no Python and no code from other folders. Its only link to the backend is contracts/openapi.yaml (generated types) and /config.json.

- Nothing imports from tests.

web  ->  (HTTP, contract only)  ->  services/api  ->  impactmap_core
                                    services/worker -> impactmap_core
pipeline, ml  ->  impactmap_core                 infra -> (folders only)

## C5. Git rules

- Branches: main is protected. Work in branches named type/owner-topic, for example feat/anon-scenario-panel, fix/dagim-snap-distance, docs/yagi-data-catalog.

- Commit messages: start with feat:, fix:, docs:, test:, chore:, infra: or data:, then a short sentence in present tense. Example: feat: add ranking table with sortable columns.

- Pull requests: one PR per task, small, with the template filled in. CI must be green. Dagim reviews Anon's and Yagi's PRs; Anon reviews Dagim's PRs that touch contracts or anything the web app consumes. Review turnaround target: two hours in working time.

- Merging: squash merge. Delete the branch after.

- Never commit: keys, tokens, .env files, raw data, large files (over 5 MB). Large artifacts go to the data bucket, not Git. gitleaks runs in CI and also as a local pre-commit hook.

- Everyone commits from their own account every day. The history is read by judges.

- Conflicts: if two people need the same file, the owner in C2 merges first and the other rebases. Ask in chat before touching someone else's folder.

- Pull request template (.github/pull_request_template.md): What this changes; Which task (module and item); How I tested it; Contract impact (none, or what changed); Screenshots if it is a screen.

## C6. Shared configuration files

pyproject.toml (root)

[tool.ruff]
line-length = 100
target-version = 'py312'

[tool.ruff.lint]
select = ['E', 'F', 'I', 'B', 'UP']

[tool.pytest.ini_options]
testpaths = ['packages', 'pipeline', 'services']
addopts = '-q'

.python-version: 3.12  ·  .nvmrc: 22 (a current long-term-support Node release; Node 20 is past its end of life [verify on nodejs.org if you prefer 24]).

.env.example (copy to .env for local work; .env is gitignored)

AWS_REGION=eu-central-1
IMPACTMAP_DATA_BUCKET=impactmap-data-ACCOUNTID
IMPACTMAP_JOBS_TABLE=impactmap-jobs
IMPACTMAP_CACHE_TABLE=impactmap-cache
IMPACTMAP_WORKER_FUNCTION=impactmap-worker
IMPACTMAP_DATA_VERSION=d20261025a
IMPACTMAP_MODEL_VERSION=m20261026a
IMPACTMAP_ALLOWED_ORIGIN=http://localhost:5173
LOG_LEVEL=INFO

Makefile targets (Dagim creates; each line under a target must start with a TAB)

| Target | Runs |
| --- | --- |
| make setup | creates the Python virtual environment and installs requirements-dev.txt and the local packages |
| make lint | ruff check . and, in web/, npm run lint |
| make test | pytest for Python and, in web/, npm test |
| make synth | cdk synth for all stacks, including the cdk-nag checks |
| make deploy | cdk deploy --all (normally done by CI, not by hand) |
| make smoke | scripts/smoke.sh against the live URL |
| make destroy | cdk destroy --all (teardown, section D11) |

## C7. Progress files (MODULE template)

Each person keeps their MODULE files in docs/ current. They are how the mentors, and the rest of the team, see what is finished. Update them in the same pull request as the work.

# MODULE_NAME  (owner: NAME)

## Status
Not started / In progress / Done / Blocked (reason)

## What is built
- item, file path, date

## Contract notes
- anything other modules must know

## How to test
- exact command or clicks

## Known issues
- item, severity, plan

Files: MODULE_SETUP, MODULE_INFRA, MODULE_DATA, MODULE_ML, MODULE_ENGINE, MODULE_API belong to Dagim; MODULE_WEB to Anon; MODULE_SUPPORT to Yagi.

## C8. Working with an AI coding assistant without creating conflicts

The rules below apply to Dagim and Anon. Yagi's tasks do not need an AI assistant, and if he uses one, he must follow the same rules.

- One file or one function per request. Never ask for the whole application.

- Always paste the context packet first (below), then the exact contract tables the task touches, then the BUILD SPEC for the task.

- Forbid invention. The packet says: do not add endpoints, fields or libraries that are not listed. If something seems missing, the assistant must stop and say what is missing.

- Ask for the assumptions the assistant made, and compare them with the contracts before accepting the code.

- Run it before committing: lint, tests, and for screens, look at it in a browser at phone width and laptop width.

- Keep names exact. If the assistant renames a field to camelCase, reject it.

- Never paste secrets into the assistant. Replace them with placeholders.

Context packet (copy this at the start of every AI session)

Project: ImpactMap AI, a flood road-access impact system for Ethiopia, built for the AWS Community Day 2026 hackathon. I am working on TASK_NAME in the folder FOLDER.
Stack (do not change): Python 3.12 on AWS Lambda (x86_64), FastAPI + Mangum for the API, a Lambda container image for the worker, DynamoDB, S3, CloudFront, API Gateway HTTP API, AWS CDK in Python. Web: React + TypeScript + Vite + Tailwind CSS v4 + TanStack Query + Zustand + MapLibre GL JS + PMTiles. Everything must stay within free tiers.
Rules: use only the endpoints, field names, enum values and file paths in the pasted contract. All JSON field names are snake_case. Coordinates are [longitude, latitude]. Do not add libraries, endpoints or fields that are not listed. If something is missing or unclear, stop and ask me instead of guessing. Keep code small, typed, and tested. Do not rename anything. Explain your assumptions at the end.
Never include or ask for secrets.

# PART Y. YAGI (support developer)

Yagi, you have four tasks. Each one is small, independent, and explained step by step below. None of them is on the critical path, and none needs an AI assistant or any complex code. They matter: the data catalog and the explanations are graded under documentation, and the facility sheet and the tester forms improve the quality of the data and of the product. Do them in the order below. Take your time and ask early when something is unclear. Asking after 30 minutes of being stuck is expected, not a problem.

## Y0. Before you start (about 20 minutes)

How you change files without any command line. You will use GitHub's web editor.

- Check your email for the invitation to the repository impactmap and accept it. Open the repository in the browser.

- To edit an existing file: open the file in the repository, click the pencil icon (Edit this file), make your changes, then click the green Commit changes button. In the window that opens choose Create a new branch for this commit and start a pull request. Name the branch exactly as the task says (for example docs/yagi-data-catalog). Click Propose changes, then Create pull request. Fill in the short form, click Create pull request again, and then tell Dagim in the team chat: PR ready, task Y1.

- To create a new file: in the folder, click Add file, then Create new file, type the full name including the folder (typing a slash creates the folder), paste the content, and commit the same way.

- To upload a file from your computer: Add file, then Upload files, drag the file, commit the same way.

- Dagim or Anon will review your pull request and may write comments. Fix what they ask in the same branch (open the pull request, the Files changed tab, the three dots on a file, Edit file) and tell them when it is done.

Rules for you

- Only edit the files named in your tasks. If you think another file needs a change, write it in the chat.

- Never paste passwords, keys or tokens anywhere. If you ever see one in a file, tell Dagim at once and do not copy it.

- Do not change a number or a name you do not understand. Ask.

- Keep the status line in the team chat every morning and evening, one or two sentences.

- If you are stuck for 30 minutes, message Dagim with: which task, which step number, what you did, what you saw. A screenshot helps.

## Y1. The data catalog (about 2 hours; due tonight for the first eight rows, October 24 for the rest)

Why. The handbook requires us to document where every dataset comes from. Judges read this file. It also tells us whether each dataset may be used in our project.

File to create: docs/data-catalog.csv, branch docs/yagi-data-catalog.

What a CSV file is. A plain text file where each line is a row and values are separated by commas. That is why you must never type a comma inside a value: use a semicolon instead.

The first line must be exactly this (the column names):

dataset,purpose,source_name,source_url,licence,attribution_text,native_resolution,date_or_version,known_gaps,checked_by,checked_on

Rules for every row

- Eleven values, in this order, separated by commas, no comma inside any value.

- No empty value. If you do not know, write unknown. If you could not find something after 10 minutes of looking, write NOT FOUND and tell Dagim.

- Dates as year-month-day, for example 2026-10-23. checked_by is your name; checked_on is the day you looked.

- Copy the licence name exactly as the website writes it (for example CC BY 4.0).

One finished example row (copy this style):

OpenStreetMap roads,Road network for the graph,Geofabrik Ethiopia extract,https://download.geofabrik.de/africa/ethiopia.html,ODbL 1.0,OpenStreetMap contributors,vector,2026-10-23,rural roads incomplete; surface and bridge tags sparse,Yagi,2026-10-23

Datasets to add, with the page to open for each (open the page, then look for words such as licence, license, terms, citation, attribution, or data use; copy what they say):

| Dataset | Page to open | What to find |
| --- | --- | --- |
| OpenStreetMap facilities | https://www.openstreetmap.org/copyright | Licence name and the required attribution sentence |
| WorldPop population | https://www.worldpop.org | Licence, how they ask to be cited, the resolution of the 1 km product, the latest year available |
| Copernicus DEM elevation | https://registry.opendata.aws/copernicus-dem/ | Licence text link, resolution (30 m and 90 m versions), the attribution line |
| ESA WorldCover land cover | https://esa-worldcover.org | Licence, attribution, resolution |
| CHIRPS rainfall | https://www.chc.ucsb.edu/data/chirps | Licence or data-use statement, resolution, how to cite |
| Open-Meteo forecast | https://open-meteo.com/en/terms | Already known: free for non-commercial use; CC BY 4.0; up to 10,000 calls a day. Find the attribution wording. |
| Protomaps basemap | https://docs.protomaps.com/basemaps/downloads | Licence (distributed as an ODbL produced work; OpenStreetMap attribution required) and the attribution wording |

The OpenStreetMap roads row is the example above (you may check it and fix it). Dagim adds the flood-event datasets after tomorrow's audit; he will give you the links and you do the same steps for them (the Global Flood Database is known to be CC BY-NC 4.0, non-commercial; write that in known_gaps as: not for commercial use).

Done when: every row has eleven values with no empty cell, Dagim and Anon have looked at it, and the pull request is merged. Open the file in the GitHub viewer afterwards: it shows as a table, so you can see mistakes (a shifted column means a stray comma).

## Y2. Plain-language texts: glossary, About page text, README outline (about 3 hours; due October 26 midday)

Why. Our users are planners, not engineers. Words like exposure and closure must mean the same thing everywhere. Anon shows these texts in the app.

Files (three), branch docs/yagi-texts:

- docs/glossary.md

- web/src/content/about.md (a special exception: this file is inside Anon's folder but it is yours; Dagim adds the line /web/src/content/ followed by your GitHub name to the CODEOWNERS file today)

- docs/README-skeleton.md (headings only; Dagim copies them into the real README)

1) Glossary. Write a heading ## Glossary and then one line per term in the form Term: definition. Start from the text below, which is accurate. You may make the wording simpler, but you must keep the meaning. If you change the meaning of any term, ask Dagim first. Keep each definition under 40 words.

- Road segment: one stretch of road between two junctions or road ends. Each has a number.

- Scenario: a rain situation we test: how many millimetres fall on each day, where, and how wet the month before was.

- Flood exposure probability: the chance, from 0 to 100 percent, that a road segment lies inside flooded ground in this scenario. The model estimates it from rainfall and terrain. It is the only number checked against real past floods.

- Assumed closure: the chance that we treat a segment as closed in the simulation. By default it equals the exposure (the worst case). It is an assumption, not a measurement.

- Estimated access loss: how many estimated people lose road access to a hospital, or get a much longer trip, if the closed roads are removed. It is a calculation, not a forecast.

- Cut off: no road route to any hospital remains. Degraded: a route remains but takes more than twice as long as normal.

- Isolated facility: a clinic or hospital that cannot reach any other hospital by road, so patients cannot be referred onward.

- Estimated people: people counted from a modelled population grid (WorldPop), not from a census. A group of people can sit on the wrong road in the data.

- Evidence level: Validated means tested on real past floods that were held out from training; Limited means few events, so results are uncertain; Heuristic means rule-based and not validated.

- Priority score: a number from 0 to 100 that orders places within the chosen region. It shows order, not absolute danger, and cannot be compared between regions.

- Baseline: the situation with no rain.

- Sample: one random draw of which roads close. We draw 200 and report how often each place was affected.

- Long travel time even without a flood: a place that already needs more than 120 minutes to reach a hospital on a normal day. We show it separately from flood damage.

2) About text. Create web/src/content/about.md with exactly these three headings (Anon's page looks for them): ## What this is and is not, ## The three numbers, ## Limitations. Under each, write short paragraphs or bullets in plain English using the glossary. Use this content as the starting point:

- What this is and is not: ImpactMap AI helps planners see which hospitals and communities could lose road access during a flood, and which roads matter most. It does not forecast the weather or tell anyone that a road will close. It is a tool to decide where people should look first.

- The three numbers: a short explanation of Flood exposure probability, Assumed closure and Estimated access loss, in that order, each in two sentences, and a sentence explaining why we keep them separate: only the first is checked against real floods.

- Limitations (one bullet each, in plain English): a flooded road is not always a closed road; we trained on a small number of past floods; flood maps from satellites are coarser than a road is wide; rainfall data is about 5 kilometres wide; OpenStreetMap is incomplete in some rural areas; the terrain data cannot see small culverts or drains; we do not know about road repairs or closures; clinics are assumed to be open and correctly placed; population is a modelled estimate; in the first version road closures are drawn independently of each other, which understates the risk when nearby roads flood together.

3) README outline. Create docs/README-skeleton.md with these headings, each followed by one line in italics saying what goes there: Problem and who it is for; How it works; Where and why AI is used; Architecture; Run it locally; Deploy it; Model validation and limits; Cost and load test; Security; Tear it down; Data and licences; Team.

Done when: Dagim has checked the glossary for accuracy, Anon has checked that the headings match what his page expects, and the pull request is merged.

## Y3. The facility classification sheet (about 2 hours of your time, plus testers; export due October 24 evening, results due October 26)

Why. The map shows hospitals, health centres and clinics with different symbols and the ranking weights them differently. Some places in the data have an uncertain type. People who know the area can fix this; the computer cannot.

Steps

- Dagim sends you facilities.csv on October 24 (columns: facility_id, name, level_guess, source, quality_flag, lon, lat).

- Go to sheets.google.com, create a blank spreadsheet named ImpactMap facility review. Choose File, Import, Upload, select facilities.csv, and for Import location choose Replace spreadsheet. Import data.

- Add four columns to the right: level_confirmed, checked_by, checked_on, note.

- For level_confirmed select the whole column below the header, then Data, Data validation, Add rule, Dropdown, with these options exactly: hospital, health_center, clinic, unknown, not_a_facility. Save.

- Freeze the first row (View, Freeze, 1 row) and add a filter (Data, Create a filter).

- Share: the Share button, add the tester email addresses as Editors, and make sure General access stays Restricted (no public link).

- Split the work: add a column batch and number the rows in blocks of 30 (batch 1, batch 2, and so on). Tell each tester their batch number in the chat.

- Rules for the type (write these at the top of the sheet in a separate tab called Rules): hospital: the name contains Hospital (including Referral, General, Primary, Teaching). health_center: the name contains Health Center or Health Centre. clinic: the name contains Clinic, Health Post, Dispensary or Medical. If you do not know, choose unknown. Do not guess. If the place is not a health facility, choose not_a_facility.

- When the testers have finished (target October 26 morning), export: File, Download, Comma-separated values (.csv), and save as facility_review.csv. Upload it to the repository folder docs/testing/ using Add file, Upload files. Tell Dagim.

Done when: every row has a value in level_confirmed, and facility_review.csv is in docs/testing/.

## Y4. Tester operations (about 3 hours; set up tonight, run on October 25 and 27)

Why. The testers do not code. They find the problems the developers cannot see. You make it easy for them and collect what they say in one place.

Steps

- Feedback form. Go to forms.google.com and create a blank form named ImpactMap tester feedback. Add these five questions, each as the type Paragraph, exactly: What did you think the colours meant? Which number did you trust least, and why? What was missing? Would you use this, and for what? What was confusing? Add a first question of the type Short answer: Your name and the device you used. In the Responses tab click Link to Sheets so answers collect in a spreadsheet. Copy the form link (Send button, link icon) into the team chat.

- Labels for problems. In the repository open Issues, then Labels, then New label. Create bug (color red; description: something is broken), confusing (yellow; a screen or word people did not understand), data-error (blue; a wrong place, name or number in the data).

- Issue forms. Create three files in the folder .github/ISSUE_TEMPLATE using Add file, Create new file, on branch docs/yagi-issue-templates. First file, name .github/ISSUE_TEMPLATE/bug.yml, content:

name: Bug
description: Something is broken
labels: [bug]
body:
  - type: textarea
    id: what
    attributes:
      label: What happened?
      description: What did you click, what did you expect, and what did you see?
    validations:
      required: true
  - type: input
    id: device
    attributes:
      label: Device and browser
      placeholder: Phone model or laptop; Chrome or Firefox

The second file, .github/ISSUE_TEMPLATE/confusing.yml, is the same with name Confusing, description Something was hard to understand, labels [confusing], and the first question label Which screen, and what was unclear? The third file, .github/ISSUE_TEMPLATE/data-error.yml, has name Data error, description A place, name or number looks wrong, labels [data-error], and the first question label Which place or facility, and what is wrong?

- Schedule sheet. In Google Sheets create ImpactMap test schedule with columns date, round, tester, task, done. Rounds: October 25 (round 1), October 27 (round 2), October 30 and 31 (demo rehearsal audience). Ask each tester in the chat for the hours they can give, and fill the sheet. Dagim gives you the exact tester tasks from Part T.

- The tester script. Create docs/testing/tester-script.md and paste the instructions from Part T (Dagim reviews it first).

- Collect the results. After each round, create docs/testing/feedback-round-1.md (and round-2) with a table whose columns are: id, screen, what happened, severity, who fixes, status. Severity: high means the demo breaks or a number is wrong; medium means confusing or slow; low means cosmetic. Add every problem from the form and from GitHub Issues. Sort high first. Send the list to Dagim and Anon the same evening.

Done when: the form works (send yourself a test answer), the three labels and three issue forms exist, the schedule is filled for October 25 and 27, and the round-1 list is in the repository by the evening of October 25.

## Y5. Yagi final checklist

| # | Item | Status |
| --- | --- | --- |
| 1 | Accepted the invitation; made one test pull request with a small change | [ ] |
| 2 | Y1 data catalog: every row complete, merged | [ ] |
| 3 | Y2 glossary, about.md, README skeleton merged | [ ] |
| 4 | Y3 sheet created, shared with testers, results exported to docs/testing | [ ] |
| 5 | Y4 form, labels, issue forms, schedule, tester script, round-1 list | [ ] |
| 6 | Status line posted every morning and evening | [ ] |

# PART T. TESTERS (no coding)

The testers are part of the product. Their feedback is evidence for the Problem Relevance score and a safety net against mistakes that the developers cannot see. Yagi organizes them; Dagim and Anon read every result.

## T1. What to tell the testers (Yagi pastes this into the chat)

ImpactMap AI is a tool that shows which hospitals and communities could lose road access during a flood in a region of Ethiopia. It is a test version. You do not need to know anything technical. If something confuses you, that is useful for us: please say so rather than guessing. Do not try to be nice. Tell us what you did not understand. Never enter personal information.

## T2. Test tasks

- Snapping spot-check (October 24 evening and 25): open the live link, zoom to the facilities and communities, and for 30 facilities and 30 communities mark in the sheet whether the dot is where you would expect (for example a hospital sitting in a field or a village in the wrong district). Columns: id, name, looks right (yes, no, not sure), note.

- Thirty-second test (rounds on October 25 and 27): the tester gets one question and 30 seconds with the right screen. Record yes or no and where they got stuck. Questions: As a regional planner, which facilities should I look at first for this storm? (Results tab); As a health coordinator, which clinic has lost its route to a hospital and is there another way? (facility drawer); Is my area likely to be cut off, and how sure is the tool? (map and range); What does the colour on the roads mean? (legend); What will happen if this road is protected? (what-if); Can I trust this? (evidence badge and About).

- Break it session (October 27): try bad inputs (very big numbers, empty fields), the browser back button, a phone, a slow connection, rotating the phone, refreshing in the middle of a run. Report each problem in the form or as a GitHub issue with the right label.

- Feedback form: after each session, answer the five questions in the form.

- Demo audience (October 30 and 31): watch the two-minute demo and the pitch, then say what they remember and what they did not understand.

Severity guide: high means the demo breaks or a number looks wrong; medium means confusing or slow; low means cosmetic.

# PART S. SCHEDULE, HANDOFFS, RISKS AND FINAL CHECKS

## S1. Day-by-day plan

Dates follow the handbook. Today is Friday October 23. The 28th is a buffer for final checks and submission before midday. Ethiopian weekend days are used as working days because the window is short; plan rest hours yourselves so that nobody is exhausted on the 27th.

| Day | Dagim | Anon | Yagi | Testers | Exit check |
| --- | --- | --- | --- | --- | --- |
| Fri Oct 23 | Setup D2 (tools, AWS, budgets, repo). 60-minute mob session. Contracts and examples pushed by 12:00. Flood-event audit and the gate at 20:00 (priority over everything except contracts). CDK bootstrap and walking skeleton as far as time allows; finishing it on the morning of the 24th is acceptable. | T1 to T4: scaffold, basemap file (to Dagim by noon), config and client, mock server. | Y0, Y1 first eight rows. | Told what is coming; no work yet. | Contracts published. Gate decided and written down. Repo, CI and branch rules exist. |
| Sat Oct 24 Checkpoint 2 (Oct 23 to 24) | Finish skeleton (live fake API, CORS proven). Graph, facilities, communities, terrain features, labels. Baselines B0 and B1. Core package and engine with tests. Send facilities.csv to Yagi and example evaluation.json to Anon in the evening. | T5 to T7: map base, Scenario tab, run and poll flow. | Y1 event rows, Y2 draft, Y3 sheet created. | Snapping spot-check starts after the data is published. | Live fake API works from the CloudFront page. Engine tests pass. IaC deploys from CI. |
| Sun Oct 25 Checkpoint 3 starts (Oct 25 to 26) | Train, calibrate, leave-one-event-out evaluation. Real worker image. Real API replaces the fake handlers. Scenario runs end to end on the live URL (even if the model is rough). | T8 to T10: paint results, Results tab, drawers, what-if, switch to the live API. | Y4 complete. Round-1 list written. | Round 1 of testing. | A scenario runs end to end on the live URL. |
| Mon Oct 26 | Ranking, explanations, what-if, compare. Demo scenarios and cascade steps precomputed. Dashboard, alarms, budget in code (delete the manual budgets). Security tools, docs/security.md. Real evaluation.json. Feature list frozen at the end of the day. | T11 to T14: cascade, Evidence, Compare, About, strings, performance, phone checks. | Y2 finished and merged. Y3 export to docs/testing. | Facility sheet completion. | Everything in P0 works. Freeze. |
| Tue Oct 27 Checkpoint 4 (Oct 27 to 28) | Load test, teardown and redeploy test, model card, README technical parts, architecture diagram, video draft. Code freeze in the evening. | T15: Playwright flows, fixes from tester round 2, polish. Video recording with Dagim. | README skeleton check. Round-2 list. | Round 2 and break-it session. | Code freeze. Video recorded. Secret scan clean. |
| Wed Oct 28 | Final deploy from CI. Check the live URL from another network and a phone. Assemble the submission package. | Smoke test on phone and laptop. | Checklist review (S5). | Final look at the live link. | Submit by midday. The handbook gives no time of day; do not risk it. |
| Thu Oct 29 to Sat Oct 31 | P1 picks in this order: correlated mode, mitigation list. Finalist announcement is October 30; rehearsal October 31. | Pitch demo flow. | Rehearsal audience. | Rehearsal audience. | Finalist stage ready. |

Honest warning. October 25 is the hardest day: Dagim has to train the model, build the worker and connect the API on the same day. If by 14:00 on the 25th the model is not trained and evaluated, do not keep pushing: take the next rung of the fallback ladder (section 15 of the functional document), ship the baselines plus whatever model exists with an honest evidence badge, and finish the pipeline. A working end-to-end system with a modest model scores higher than a perfect model with no deployment.

## S2. Handoffs (who gives what to whom)

| # | From to | What | When | Confirmed by |
| --- | --- | --- | --- | --- |
| 1 | Dagim to Anon | CONTRACTS.md, contracts/openapi.yaml, contracts/examples | Oct 23, 12:00 | Anon builds the typed client from the file |
| 2 | Anon to Dagim | The basemap file ethiopia.pmtiles (shared drive link) | Oct 23, noon | Dagim uploads it; Anon sees it load from CloudFront |
| 3 | Dagim to Anon | Live fake API address and /config.json in place | Oct 23 evening or Oct 24 morning | Anon's page prints a response |
| 4 | Dagim to Yagi | Dataset source links (the table in Y1) now; flood-event dataset links; facilities.csv | Oct 23; Oct 24 | Yagi confirms the rows and the sheet |
| 5 | Dagim to Anon | Example evaluation.json; real evaluation.json; demo files in the data bucket | Oct 24 evening; Oct 26; Oct 26 | Evidence tab and cascade render |
| 6 | Yagi to Anon | web/src/content/about.md | Oct 26 midday | About page renders three sections |
| 7 | Yagi to Dagim | docs/data-catalog.csv complete; facility_review.csv | Oct 24 and Oct 26 | Dagim applies facility corrections and reruns the pipeline if needed |
| 8 | Anon to Dagim | A web app that builds in CI with no environment variables | Oct 24 | Deploy workflow is green |
| 9 | Yagi to Dagim and Anon | Tester findings lists | Oct 25 evening and Oct 27 evening | Everyone reads it the same night |

## S3. Cut-line (what to drop first if behind)

Drop in this order, from the top. Say so in the team chat when you drop something.

- Correlated failure mode (keep the statement that independent mode understates joint risk).

- Swipe view in Compare (keep the table).

- Data-quality hatching on the map (keep the flags in drawers and rows).

- More than one cascade demo (keep one).

- Baseline B2, the hazard-map lookup.

- More than two historical replays (keep two as a minimum).

- Observed-versus-predicted map in the Evidence tab (keep the metrics).

Never drop (these are the rubric): the deployed pipeline from CI, baselines B0 and B1, leave-one-event-out evaluation, the evidence panel, the budget alarm in code, infrastructure as code, least-privilege roles, teardown, the README, the architecture diagram and the demo video.

## S4. Risks and what we do about them

| Risk | Owner | What we do |
| --- | --- | --- |
| Too few usable flood events | Dagim | Gate tonight; fallback ladder L1 to L3; honest evidence badge; tell the mentor at Checkpoint 2. |
| Dagim is on the critical path for almost everything | Dagim | Walking skeleton first; cut-line; Anon builds on mocks so he never waits; ask Anon to take a defined small backend or CI helper job if Dagim falls behind by 14:00 on the 25th. |
| Contract mismatch between backend and web | Dagim and Anon | One contract file; examples validated against the OpenAPI file; contract changes announced; the switch from mock to live is only a config change. |
| AWS Free plan blocks a service | Dagim | Day-1 deploy test; nearest allowed service; ADR; mention at checkpoint. |
| The model does not beat the baseline | Dagim | Report it honestly; keep both in the product; evidence badge Limited. |
| Account ownership or age terms are unresolved | Dagim | Settle with the organizers today; document in docs/aws-account.md. |
| Basemap file too large | Anon | Dry run first; lower the maximum zoom; our road layer gives the detail. |
| Last-minute deploy failure | Dagim | Final deploy on the morning of the 27th as a rehearsal; submit by midday on the 28th; keep the recorded video as a fallback. |
| Tester availability | Yagi | Schedule sheet; fall back to the team testing each other's screens. |
| Stage network fails | Anon | Static cascade files, local fallback copy, recorded video. |
| Free-tier surprise | Dagim | API throttling, no paid services, budget alarms, billing page check after the load test. |

## S5. Submission checklist (assembled by Dagim; reviewed by everyone on October 28)

| # | Deliverable | Owner | Status |
| --- | --- | --- | --- |
| 1 | Public GitHub repository with commits from all members | Dagim | [ ] |
| 2 | /infra with one-command teardown, tested | Dagim | [ ] |
| 3 | Architecture diagram in the README | Dagim | [ ] |
| 4 | Live URL works from another network and a phone | Dagim and Anon | [ ] |
| 5 | README: problem, persona, where and why AI is used, setup, deploy, metrics, limits, cost, security, teardown, declared third-party items | Dagim, Yagi | [ ] |
| 6 | Model documentation: sources, preprocessing, training scripts, evaluation, model card, data catalog | Dagim, Yagi | [ ] |
| 7 | CI/CD workflows that test, build and deploy | Dagim | [ ] |
| 8 | Security evidence: no secrets in history, gitleaks, cdk-nag, IAM table | Dagim | [ ] |
| 9 | Budget alarm documented (screenshot and the code) | Dagim | [ ] |
| 10 | CloudWatch dashboard visible with logs and metrics | Dagim | [ ] |
| 11 | Video demo 2 to 3 minutes: interaction, live inference, AWS console and CloudWatch logs | Anon and Dagim | [ ] |
| 12 | All libraries, datasets and models declared with licences | Dagim, Yagi | [ ] |

Final check before submitting: open the live URL in a private window on a phone, run the demo path, open the README and click every link, and confirm the repository contains no keys.

## S6. After the deadline (the resume project continues)

P1 in order: correlated mode, landslide as a labelled heuristic, mitigation list, forecast and Telegram alerts, PDF report, accounts and the review loop, Amharic and Afaan Oromo. P2: field verification loop, offline use, retraining and drift monitoring, onboarding of new regions. After the event: rewrite the open questions from section 16 of the functional document as issues, keep the load-test and evaluation scripts in the repository, and write two or three resume bullets with real numbers (events used, metrics with intervals, cost per 1,000 scenarios, cloud services used).

## S7. When you get stuck (how to ask for help, and who to ask)

- Inside the team: post in the chat with the task ID and step number, what you did, and what you saw. Ask within 30 minutes of being stuck.

- For the manual setup steps: use this document first. If a screen or option looks different from what is written (cloud consoles change often), ask your assistant with this document available as context. Send: the step ID (for example D2.2 step 5), a screenshot or the exact error text with secrets removed, your operating system, and what you expected. Ask for the next single step, not the whole procedure again.

- For code: follow C8. Paste the context packet and the exact contract tables first.

- For mentors: prepare one line for each checkpoint: what is done, what is blocked, what you need.

- Never paste an access key, bot token or password into a chat. If you did by mistake, tell Dagim immediately: the key is revoked and replaced.